BLOOD ARENA

Development Milestones & AI Prompt Guide

Unity 2022.3 LTS  |  DarkForge Studios  |  v1.1

Complete step-by-step guide: AI prompts · Unity Editor actions · Verification checklists

# Table of Contents

| Milestone | Topic |
| --- | --- |
| Milestone 1 | Project Setup & Folder Structure |
| Milestone 2 | Input System & Controls |
| Milestone 3 | Fighter Characters & FSM |
| Milestone 4 | Combat System — Hit Detection & Damage |
| Milestone 5 | Round & Match Logic — Timer & Session |
| Milestone 6 | HUD & In-Game UI |
| Milestone 7 | Arena Environments (3 Scenes) |
| Milestone 8 | Audio System |
| Milestone 9 | Screen Flows — Start, Pause, Victory, Defeat |
| Milestone 10 | Polish, ResetSession & QA Checklist |

## How to Use This Document

Each milestone contains three distinct sections:

| 🤖 AI PROMPT | The exact prompt to paste into Claude (or another AI). It includes full context so Claude generates correct Unity C# scripts, editor tools, and ScriptableObjects ready to drop into your project. |
| --- | --- |
| 🎮 UNITY STEPS | Numbered, click-by-click Unity Editor instructions. Tells you exactly where to place files, how to configure components in the Inspector, and what settings to change. |
| ✅ VERIFY | A checklist of things to test in Play Mode before moving to the next milestone. Do not proceed until every item is ticked. |

MILESTONE 1 Project Setup & Folder Structure Create the Unity project, install packages, and build the exact folder layout from the GDD

## Overview

Before any code is written, Unity must be configured correctly. This milestone installs the required packages (URP, New Input System), creates all scenes, establishes the folder structure from Section 15 of the GDD, and sets up the two ScriptableObject assets that every other system depends on.

## What You Need Before Starting

- Unity Hub installed

- Unity 2022.3 LTS installed (any 2022.3.x patch)

- No prior project — you are creating a new one

## Deliverables This Milestone

| Item | Description |
| --- | --- |
| Unity project | BloodArena_UnityProject — URP configured, 60 FPS target |
| Folder tree | Matches Section 15.2 of GDD exactly |
| All scenes | StartScreen, 3 arenas, VictoryScreen, DefeatScreen |
| FighterDatabase.asset | ScriptableObject with both fighter entries |
| SessionConfig.asset | ScriptableObject with round/timer/parry config |

## AI Prompt — M1-A: Create Folder Structure & ScriptableObjects

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer. I am building a 2-player local fighting game called Blood Arena (URP 14.x, Windows PC, 1920x1080, 60 FPS). Generate the following: 1. An Editor script called CreateFolderStructure.cs placed in Assets/02_Scripts/Editor/ that creates this exact folder tree when I click menu item Tools > BloodArena > Create Folder Structure: Assets/01_Scenes/ Assets/02_Scripts/Fighters/ Assets/02_Scripts/UI/ Assets/02_Scripts/Managers/ Assets/02_Scripts/Editor/ Assets/03_Assets/Audio/ Assets/03_Assets/Prefabs/ Assets/03_Assets/Materials/ Assets/03_Assets/ScriptableObjects/ Assets/04_InputActions/ It must call AssetDatabase.Refresh() at the end. 2. A ScriptableObject called FighterData.cs in Assets/02_Scripts/Fighters/ with fields: string fighterID, fighterName; float moveSpeed, height; List<MoveData> moves; (MoveData has: string moveID, moveName; MoveType type; int damage, startupFrames, activeFrames; string sfxFile) MoveType enum: Light, Heavy, Dodge, Block 3. A ScriptableObject called FighterDatabase.cs in Assets/02_Scripts/Fighters/ with fields: FighterData player1Fighter, player2Fighter; Sprite p1HUDColor, p2HUDColor; (we will fill these in the Inspector) 4. A ScriptableObject called SessionConfig.cs in Assets/02_Scripts/Managers/ with fields: int totalRounds = 3; float roundDuration = 120f; int parryWindowMin = 6; int parryWindowMax = 8; float suddenDeathTimeout = 30f; 5. An Editor script called CreateScriptableObjects.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Create ScriptableObjects that creates: FighterDatabase.asset at Assets/03_Assets/ScriptableObjects/BA_FighterDatabase_v1_2026-05-22.asset SessionConfig.asset at Assets/03_Assets/ScriptableObjects/BA_SessionConfig_v1_2026-05-22.asset using AssetDatabase.CreateAsset(). Use [CreateAssetMenu] on all ScriptableObjects. All code must compile in Unity 2022.3 with no errors. Output each file clearly labelled with its full path.

## AI Prompt — M1-B: Scene Setup

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer continuing Blood Arena setup. Generate an Editor script called CreateScenes.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Create All Scenes that: 1. Creates these scenes if they do not already exist and saves them to Assets/01_Scenes/: StartScreen.unity Arena_Round1_DragonCourtyard.unity Arena_Round2_CursedCrypt.unity Arena_Round3_InfernalForge.unity VictoryScreen.unity DefeatScreen.unity 2. Adds all six scenes to the Build Settings in the order listed above. Scene index 0 = StartScreen (this is the entry point). 3. Uses EditorSceneManager.NewScene with NewSceneMode.Empty, then EditorSceneManager.SaveScene to persist each scene. 4. Calls AssetDatabase.Refresh() and logs a summary of created scenes. Output the full file with path. Must compile clean in Unity 2022.3.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Open Unity Hub. Click New Project. Select Unity 2022.3 LTS. Choose template: 3D (URP). Name it BloodArena_UnityProject. Click Create. - Wait for Unity to finish importing. This takes 2-5 minutes first time. - Go to Edit > Project Settings > Player. Set Company Name to DarkForge Studios and Product Name to Blood Arena. - Go to Edit > Project Settings > Quality. Delete all quality levels except High. Set VSync Count to Every V Blank and Target Frame Rate to 60. - Go to Edit > Project Settings > Graphics. Confirm the Scriptable Render Pipeline Settings field shows a URP Global Settings asset. - In the Project window, paste ALL five generated C# scripts into the correct folders as shown in each file header comment. For the Editor scripts (CreateFolderStructure.cs, CreateScenes.cs, CreateScriptableObjects.cs), create the folder Assets/02_Scripts/Editor/ manually first by right-clicking in Project > Create > Folder. - Wait for Unity to compile (bottom-right spinner stops). - In the menu bar click Tools > BloodArena > Create Folder Structure. Check the Project window — all folders from the GDD should now exist. - Click Tools > BloodArena > Create ScriptableObjects. Confirm FighterDatabase.asset and SessionConfig.asset appear in Assets/03_Assets/ScriptableObjects/. - Click Tools > BloodArena > Create All Scenes. Confirm all 6 scenes appear in Assets/01_Scenes/. Open File > Build Settings and confirm all 6 scenes are listed with Scene 0 = StartScreen. - Go to Edit > Project Settings > Time. Set Fixed Timestep to 0.01667 (60 Hz physics). This is required for frame-accurate hit detection.

✅ VERIFY & TEST

- Unity console shows zero errors and zero warnings after import - All GDD folders exist under Assets/ - FighterDatabase.asset and SessionConfig.asset are visible in the ScriptableObjects folder - SessionConfig Inspector shows: totalRounds=3, roundDuration=120, parryWindowMin=6, parryWindowMax=8, suddenDeathTimeout=30 - All 6 scenes appear in Build Settings in the correct order - Fixed Timestep is 0.01667 in Project Settings > Time

MILESTONE 2 Input System & Controls Wire up the New Input System with two player action maps and test all keybindings

## Overview

Blood Arena uses Unity's New Input System with a single InputActionAsset containing two separate Action Maps — one per player. This milestone creates the asset, binds every key from the GDD controls table, and generates a runtime InputReader component that exposes typed events to the rest of the game.

## Key Bindings Reference

| Action | Binding |
| --- | --- |
| Forward | P1: W ¦ P2: Up Arrow |
| Backward | P1: S ¦ P2: Down Arrow |
| Left | P1: A ¦ P2: Left Arrow |
| Right | P1: D ¦ P2: Right Arrow |
| Light Attack | P1: Q ¦ P2: Right Ctrl |
| Heavy Attack | P1: F ¦ P2: Numpad 0 |
| Block | P1: E ¦ P2: Right Shift |
| Dodge | P1: C ¦ P2: Numpad Enter |

⚠️ IMPORTANT NOTES • Use Key.RightCtrl and Key.RightShift for Player 2 — these avoid OS shortcut conflicts on Windows. • Numpad keys (Numpad0, NumpadEnter) are safe on all keyboard layouts. • Do NOT use Left Ctrl or Left Shift for Player 2. • The entire input configuration lives in ONE .inputactions file with TWO action maps (Player1, Player2).

## AI Prompt — M2-A: Create InputActionAsset

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate a JSON file called InputActions_BloodArena.inputactions that I will place in Assets/04_InputActions/. This is a Unity New Input System InputActionAsset. The asset must have EXACTLY TWO action maps: Action Map 1: 'Player1' Action Map 2: 'Player2' Each action map must have these actions with the exact bindings listed: Move – Value, Vector2 P1: Composite WASD (W=up, S=down, A=left, D=right) P2: Composite Arrow Keys (Up/Down/Left/Right arrows) LightAttack – Button P1: Key Q P2: Key RightCtrl HeavyAttack – Button P1: Key F P2: Key Numpad0 (numpad zero) Block – Button P1: Key E P2: Key RightShift Dodge – Button P1: Key C P2: Key NumpadEnter Output the raw JSON content. Use correct Unity Input System JSON schema with 'maps', 'actions', 'bindings' arrays. Each binding needs id (GUID), path, action, groups fields. Use paths: <Keyboard>/w, <Keyboard>/upArrow, <Keyboard>/rightCtrl, <Keyboard>/numpad0, <Keyboard>/numpadEnter, <Keyboard>/rightShift — these are the exact Unity Input System paths.

## AI Prompt — M2-B: InputReader Component

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate a script called InputReader.cs in Assets/02_Scripts/Fighters/. Requirements: - MonoBehaviour with a public PlayerIndex enum field (Player1, Player2) - In Awake, loads the InputActions_BloodArena asset from Resources (place a copy in Assets/Resources/) and enables the correct action map based on PlayerIndex - Exposes C# events (System.Action) for each action: public event Action<Vector2> OnMove; public event Action OnLightAttack, OnHeavyAttack, OnBlock, OnDodge; public event Action OnLightAttackReleased, OnHeavyAttackReleased, OnBlockReleased, OnDodgeReleased; - Subscribes to performed/canceled callbacks in OnEnable, unsubscribes in OnDisable - Has public bool IsBlocking, IsMoving (set from callbacks) for use by the FSM - Has a public void EnableInput(bool) method to freeze/unfreeze input (used during round transitions) Also generate an Editor script InputReaderTester.cs in Assets/02_Scripts/Editor/ that adds a Window > BloodArena > Input Debug window showing real-time input state for both players. The window polls InputReader components in the scene and displays which actions are active. All code must be Unity 2022.3 compatible. No errors or warnings.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Install the Input System package: Go to Window > Package Manager. Click the + button > Add package by name. Type com.unity.inputsystem and click Add. Unity will ask to switch to the New Input System backend — click Yes and let Unity restart. - After restart, go to Edit > Project Settings > Player > Other Settings. Confirm Active Input Handling is set to Input System Package (New). - Copy the InputActions_BloodArena.inputactions JSON file Claude generated into Assets/04_InputActions/. - Also copy it into Assets/Resources/ (create Resources folder if it doesn't exist) — this allows InputReader.cs to load it at runtime via Resources.Load. - Place InputReader.cs in Assets/02_Scripts/Fighters/. - Place InputReaderTester.cs in Assets/02_Scripts/Editor/. - Wait for compilation to finish. - Open Window > BloodArena > Input Debug. You should see a floating window with P1 and P2 input state. - Create an empty GameObject in any open scene. Name it TestInputP1. Add the InputReader component. Set Player Index to Player1. - Create a second empty GameObject named TestInputP2. Add InputReader, set Player Index to Player2. - Enter Play Mode. Press W on keyboard — the Input Debug window should show P1 Move changing. Press Up Arrow — P2 Move should change. Test Q and Right Ctrl for light attack, F and Numpad0 for heavy. Test all 8 bindings per player. - Exit Play Mode and delete the two test GameObjects.

✅ VERIFY & TEST

- No compiler errors after placing all scripts - Project Settings shows Active Input Handling = Input System Package (New) - InputActions_BloodArena.inputactions is visible in Assets/04_InputActions/ - Input Debug window opens from the Window > BloodArena menu - All 10 P1 inputs register correctly in the debug window (W/A/S/D, Q, F, E, C) - All 10 P2 inputs register correctly (Arrows, RCtrl, Num0, RShift, NumEnter) - P1 and P2 inputs are fully independent — pressing P1 keys does not fire P2 events - EnableInput(false) stops all events from firing when tested via a debug button

MILESTONE 3 Fighter Characters & FSM Spawn both fighters, wire up their Finite State Machines, and connect movement

## Overview

Each fighter has a Finite State Machine (FSM) with seven states: Idle, Move, Attack, Dodge, Block, Hit, Dead. This milestone creates the base FSM architecture, wires it to the InputReader, sets up movement, and ensures both fighters spawn correctly facing each other.

## Fighter Stats Reference

| Property | Value |
| --- | --- |
| Fighter ID | IR-01 Ragnar ¦ IR-02 Darius |
| Height | 1.8 units ¦ 1.7 units |
| Speed | 4.0 units/sec ¦ 5.5 units/sec |
| Spawn P1 | (-5.0, 0.0, 0.0) facing East (90°) |
| Spawn P2 | (5.0, 0.0, 0.0) facing West (270°) |
| States | Idle, Move, Attack, Dodge, Block, Hit, Dead |

## AI Prompt — M3-A: FSM Base Architecture

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena, a local 2-player fighting game. Generate the Finite State Machine (FSM) base architecture. All files go in Assets/02_Scripts/Fighters/. Generate these files: 1. FighterState.cs — abstract base class for all states: public abstract class FighterState { protected FighterController fighter; public FighterState(FighterController f) { fighter = f; } public virtual void Enter() {} public virtual void Update() {} public virtual void FixedUpdate() {} public virtual void Exit() {} } 2. FighterController.cs — the main MonoBehaviour on each fighter: - SerializeField: FighterData fighterData (ScriptableObject from M1) - SerializeField: InputReader inputReader - SerializeField: Animator animator - Properties: public FighterState CurrentState { get; private set; } - Public float CurrentHP { get; private set; } — initialized to 100f - Public bool IsDead => CurrentHP <= 0; - Method: public void ChangeState(FighterState newState) — calls Exit/Enter - Method: public void TakeDamage(float amount) — clamps HP, fires OnDeath event if 0 - Method: public void ResetFighter(Vector3 spawnPos, Quaternion spawnRot) — resets HP, state, position - Events: public event Action OnDeath; public event Action<float> OnHPChanged; - Rigidbody with constraints: freeze Y position, freeze Z and X rotation - CharacterController or Rigidbody movement — use Rigidbody, move in FixedUpdate only - public Vector3 MoveInput — set by Move state from InputReader.OnMove 3. IdleState.cs, MoveState.cs, AttackState.cs, DodgeState.cs, BlockState.cs, HitState.cs, DeadState.cs — concrete state classes. For now, each just logs its name on Enter(). MoveState must translate MoveInput to velocity: velocity = fighter.MoveInput * fighter.fighterData.moveSpeed Apply via fighter.Rigidbody.MovePosition in FixedUpdate. 4. FighterSpawner.cs in Assets/02_Scripts/Managers/ — MonoBehaviour that: - SerializeFields: GameObject p1Prefab, p2Prefab - public void SpawnFighters() — instantiates both at their spawn positions and rotations P1: pos (-5, 0, 0), rot (0, 90, 0). P2: pos (5, 0, 0), rot (0, 270, 0) - Assigns InputReader.PlayerIndex automatically (P1=Player1, P2=Player2) - Returns references: public FighterController P1, P2; All scripts must be Unity 2022.3 compatible. Add [RequireComponent] attributes where needed. Output each file with its full path clearly labelled.

## AI Prompt — M3-B: Fighter Prefab Builder (Editor Script)

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate an Editor script CreateFighterPrefabs.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Create Fighter Prefabs that: 1. Creates a GameObject hierarchy for Ragnar (P1): - Root: 'Ragnar' with FighterController, InputReader, Rigidbody, CapsuleCollider - Rigidbody: mass=1, useGravity=true, constraints = FreezeRotationX¦Y¦Z - CapsuleCollider: height=1.8, radius=0.35, center=(0, 0.9, 0) - Child: 'Model' (empty, for mesh/animator) - Child: 'HitboxRoot' (empty, will hold attack hitbox children) - Child: 'HurtboxRoot' (empty, will hold hurtbox colliders) - InputReader.PlayerIndex = Player1 - Saves as prefab to Assets/03_Assets/Prefabs/Ragnar.prefab 2. Creates a similar hierarchy for Darius (P2): - CapsuleCollider height=1.7 - InputReader.PlayerIndex = Player2 - Saves as Assets/03_Assets/Prefabs/Darius.prefab 3. Creates an Arena scene manager GameObject called 'GameManager' with FighterSpawner component, sets p1Prefab and p2Prefab references to the saved prefabs, and places it in the currently open scene. Output the full file. Must compile clean in Unity 2022.3.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Place all M3 scripts in their correct folders: FighterController.cs, FighterState.cs, and all state files in Assets/02_Scripts/Fighters/. FighterSpawner.cs in Assets/02_Scripts/Managers/. CreateFighterPrefabs.cs in Assets/02_Scripts/Editor/. - Wait for Unity to compile. Fix any errors before continuing. - Open the Arena_Round1_DragonCourtyard scene (double-click in Assets/01_Scenes/). - Create a flat Plane: GameObject > 3D Object > Plane. Set its Scale to (2, 1, 1.2) to approximate the 20×12 unit arena. Position at (0, 0, 0). - Click Tools > BloodArena > Create Fighter Prefabs. Confirm Ragnar.prefab and Darius.prefab appear in Assets/03_Assets/Prefabs/. Confirm a GameManager object is in the Hierarchy. - Select the GameManager in the Hierarchy. In the Inspector, confirm FighterSpawner has P1 Prefab = Ragnar and P2 Prefab = Darius. - Enter Play Mode. In the Inspector, select FighterSpawner and click the SpawnFighters button (you may need to add a [ContextMenu('Spawn Fighters')] call). Both capsule-shaped fighters should appear at (-5,0,0) and (5,0,0) facing each other. - Press W on the keyboard. Ragnar should move forward. Press Up Arrow. Darius should move forward. Verify movement is smooth and frame-independent. - Open Window > Animation > Animator to confirm the Animator component is wired (even if no animations yet). - Check the Console — you should see state Enter() log messages as fighters spawn into Idle state.

✅ VERIFY & TEST

- Both prefabs exist in Assets/03_Assets/Prefabs/ - Ragnar spawns at (-5, 0, 0) facing East (Y rotation = 90) - Darius spawns at (5, 0, 0) facing West (Y rotation = 270) - WASD moves Ragnar, Arrow Keys move Darius — both at correct speeds (Ragnar slower, Darius faster) - Fighters do not fall through the floor (Rigidbody gravity + Plane collider working) - Fighters do not pass through each other (capsule colliders collide) - FSM logs show transitions to IdleState on spawn - No NullReferenceExceptions in Console during movement - TakeDamage(50) called via ContextMenu reduces HP to 50 and fires OnHPChanged event

MILESTONE 4 Combat System Hit detection with Physics.OverlapBox, damage, parry window, and screen feedback

## Overview

This milestone implements the full combat loop: attack states trigger hitboxes, Physics.OverlapBox runs in FixedUpdate to detect hits, damage is applied, and the parry window (6–8 frames) is tracked. All visual and audio feedback from Section 3 of the GDD is wired up here.

## Move Data Reference

| Move | Details |
| --- | --- |
| IR-01-M01 Standard Slash | Light ¦ 12 dmg ¦ 8 startup ¦ 4 active frames |
| IR-01-M02 Greatsword Cleave | Heavy ¦ 28 dmg ¦ 20 startup ¦ 6 active frames |
| IR-02-M01 Twin Flicker | Light ¦ 9 dmg ¦ 5 startup ¦ 3 active frames |
| IR-02-M02 Ashen Rend | Heavy ¦ 24 dmg ¦ 15 startup ¦ 5 active frames |
| Parry window | 6–8 frames after incoming active hit begins |
| Both-frame hit | Both players take damage simultaneously |

## Feedback Spec Reference

| Effect | Value |
| --- | --- |
| Normal hit overlay | #FF4500 red, fades 0.3s |
| Heavy hit overlay | #FF0000 dark red, fades 0.4s |
| Block overlay | #4A90D9 blue, fades 0.2s |
| Parry flash | Gold #F39C12 |
| Camera shake — normal hit | 4 oscillations, 0.2s, ±0.10 units |
| Camera shake — heavy hit | 6 oscillations, 0.3s, ±0.15 units |
| Camera shake — parry | 3 oscillations, 0.15s, ±0.08 units |
| KO slow motion | Time.timeScale = 0.15 for ~1 second |

## AI Prompt — M4-A: Combat Core

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate the full combat system. All runtime scripts go in Assets/02_Scripts/Fighters/. FILES TO GENERATE: 1. AttackState.cs — FighterState subclass: - Constructor takes MoveData (from FighterData ScriptableObject) - Tracks frameCount in Update (increments each Update call assuming 60fps) - On frame >= startupFrames: set isActive=true - On frame >= startupFrames + activeFrames: set isActive=false, return to Idle - In FixedUpdate, while isActive: call fighter.CombatSystem.CheckHit(moveData) - Plays animator trigger matching move type: 'LightAttack' or 'HeavyAttack' 2. CombatSystem.cs — MonoBehaviour on each fighter: - SerializeField: Transform hitboxOrigin (child transform to position hitbox) - SerializeField: Vector3 hitboxSize = (1.2, 1.0, 0.8) — configurable per fighter - SerializeField: LayerMask opponentLayer (set to 'Fighter' layer) - public void CheckHit(MoveData move): calls Physics.OverlapBox(hitboxOrigin.position, hitboxSize/2, hitboxOrigin.rotation, opponentLayer) inside FixedUpdate - If collider found that is NOT this fighter: calls opponent.TakeDamage(move.damage) and calls CombatEvents.OnHitLanded(move, isHeavy) - Has public bool IsInParryWindow — true for parryWindowMin to parryWindowMax frames after entering BlockState while an incoming attack is in its active frames - public bool TryParry(): returns true if IsInParryWindow, fires CombatEvents.OnParry 3. BlockState.cs — FighterState subclass: - On Enter: sets fighter.CombatSystem.StartParryWindow() — starts frame counter - In Update: if inputReader.IsBlocking is false, return to Idle - Plays animator trigger 'Block' - If hit received while blocking and NOT in parry window: apply 0 damage, fire OnBlock - If hit received while in parry window: call TryParry(), fire OnParry, apply 0 damage 4. HitState.cs — FighterState subclass: - On Enter: plays 'Hit' animator trigger, waits 0.3 seconds then returns to Idle - If fighter.IsDead on Enter: transitions to DeadState instead 5. CombatEvents.cs — static class with static events: public static event Action<MoveData, bool> OnHitLanded; // moveData, isHeavy public static event Action OnBlock; public static event Action OnParry; public static event Action<FighterController> OnFighterDead; Static helper methods to invoke each event safely. Use 'Fighter' as the physics layer name for fighters. All hit detection in FixedUpdate only. Add OnDrawGizmosSelected to CombatSystem to visualize the hitbox as a wire cube in the editor. Output all files with full paths. Must compile clean in Unity 2022.3.

## AI Prompt — M4-B: Feedback System (Camera Shake, Overlays, Slow-Mo)

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate a feedback/VFX system. Scripts go in Assets/02_Scripts/Managers/. 1. CameraShake.cs — MonoBehaviour on the main camera: - public IEnumerator Shake(int oscillations, float duration, float magnitude): Uses a sine wave to offset the camera transform locally over 'duration' seconds with 'oscillations' cycles and peak offset of 'magnitude' units. Resets to original local position after. - public void ShakeNormalHit() — Shake(4, 0.2f, 0.10f) - public void ShakeHeavyHit() — Shake(6, 0.3f, 0.15f) - public void ShakeParry() — Shake(3, 0.15f, 0.08f) 2. ScreenOverlay.cs — MonoBehaviour (needs a full-screen Canvas UI Image in the scene): - SerializeField: Image overlayImage - public IEnumerator ShowOverlay(Color color, float duration): Sets overlayImage.color = color (alpha 0.4), lerps alpha to 0 over 'duration' seconds - public void NormalHit() — ShowOverlay(#FF4500 at alpha 0.4, 0.3f) - public void HeavyHit() — ShowOverlay(#FF0000 at alpha 0.5, 0.4f) - public void Block() — ShowOverlay(#4A90D9 at alpha 0.35, 0.2f) - public void Parry() — ShowOverlay(#F39C12 at alpha 0.6, 0.2f) (gold flash) 3. SlowMotionController.cs — MonoBehaviour: - public IEnumerator DoSlowMo(): sets Time.timeScale=0.15, waits WaitForSecondsRealtime(1.0f), then restores Time.timeScale=1.0 - IMPORTANT: uses WaitForSecondsRealtime so the timer system is unaffected 4. FeedbackCoordinator.cs — MonoBehaviour that wires CombatEvents to feedback: - SerializeField: CameraShake cameraShake, ScreenOverlay screenOverlay, SlowMotionController slowMo - In OnEnable subscribes to CombatEvents.OnHitLanded, OnBlock, OnParry, OnFighterDead - OnHitLanded: if heavy -> ShakeHeavyHit + HeavyHit overlay, else -> ShakeNormalHit + NormalHit - OnBlock: Block overlay - OnParry: Parry overlay + ShakeParry - OnFighterDead: StartCoroutine(DoSlowMo) - Unsubscribes in OnDisable Also generate an Editor script CreateFeedbackSetup.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Setup Feedback that creates the overlay Canvas and Image, adds CameraShake to the Main Camera, adds SlowMotionController and FeedbackCoordinator to a new 'FeedbackManager' GameObject, and wires all the SerializeField references. Output all files with full paths.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Place all combat scripts in Assets/02_Scripts/Fighters/ and Assets/02_Scripts/Managers/. Place the editor script in Assets/02_Scripts/Editor/. Wait for compilation. - Create a 'Fighter' Physics Layer: Go to Edit > Project Settings > Tags and Layers. Under Layers, add 'Fighter' to User Layer 6 (or any empty slot). - Open Arena_Round1_DragonCourtyard scene. Select the Ragnar prefab in the Hierarchy (or drag it in). Set its Layer to 'Fighter'. In the CombatSystem component, set Opponent Layer to 'Fighter'. - Do the same for Darius. - Select Ragnar in the Hierarchy. Under CombatSystem, find the HitboxOrigin field. Create a child empty GameObject called 'HitboxOrigin', position it at (0.6, 0.9, 0) relative to the fighter root (just in front, at chest height). Drag it into the HitboxOrigin field. - Repeat for Darius with HitboxOrigin at (-0.6, 0.85, 0) facing the opposite direction. - Click Tools > BloodArena > Setup Feedback. A 'FeedbackManager' object should appear in the Hierarchy, and the Main Camera should now have a CameraShake component. - Select FeedbackCoordinator in the Hierarchy and confirm all three references (CameraShake, ScreenOverlay, SlowMotionController) are filled. - Enter Play Mode. Select Ragnar and in the Inspector find CombatSystem. Use the ContextMenu option 'Test Hit' (add [ContextMenu] to a test method). Confirm the red overlay appears and camera shakes. - Manually call TakeDamage(100) on Darius via ContextMenu. Confirm slow motion triggers (game slows for ~1 second then resumes). - Enable Gizmos in the Scene view. Select Ragnar — you should see a green wireframe box showing the hitbox in front of the fighter.

✅ VERIFY & TEST

- Fighter layer exists and both fighter prefabs are on it - HitboxOrigin child transforms are positioned correctly in front of each fighter - Physics.OverlapBox hitbox is visible as a Gizmo wireframe in the Scene view - Attacking fighter (Q key) transitions to AttackState — Console shows state log - If fighters are close enough, hitting registers on opponent: HP bar reduces - Simultaneous hits (same FixedUpdate frame) both deal damage to each fighter - Normal hit: red overlay appears and camera shakes with 4 oscillations - Heavy hit: darker overlay appears with more intense shake - Block: blue overlay on the blocking fighter's side - Parry (pressing E within 6–8 frames of opponent's attack active frames): gold flash - KO: Time.timeScale drops to 0.15 — visible slow motion — then restores to 1.0 - WaitForSecondsRealtime used for slow-mo — confirms timer script is not affected

MILESTONE 5 Round & Match Logic Timer, session variables, sudden death, and match state machine

## Overview

This milestone implements the full round and match flow. A RoundManager tracks session variables, evaluates win conditions, handles sudden death, and coordinates scene transitions between rounds. The timer uses WaitForSecondsRealtime exclusively.

## Session Variables

| Variable | Type / Range |
| --- | --- |
| currentRound | int, 1 to 3 |
| p1RoundWins / p2RoundWins | int, 0 to 2 |
| p1CurrentHP / p2CurrentHP | float, 0 to 100 |
| roundElapsedSeconds | float |
| sessionActive | bool |
| isPaused | bool |
| winnerName | string |
| isSuddenDeath | bool |
| suddenDeathElapsed | float, 0 to 30 |

## Round Resolution Rules

| Condition | Result |
| --- | --- |
| HP reaches 0 | That player loses the round. Reload next arena after 2s. |
| Timer reaches 0 | Higher HP wins. If equal HP — enter sudden death. |
| Sudden death (30s timeout) | Round is a draw. No point. Load next arena. |
| Player reaches 2 round wins | Match over. Load Victory/Defeat screens. |
| Play Again pressed | ResetSession() then restart from Round 1. |

## AI Prompt — M5-A: Round Manager

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate RoundManager.cs in Assets/02_Scripts/Managers/. This MonoBehaviour manages the full round and match lifecycle. SESSION VARIABLES (store in a separate SessionData static class also in this file): static int currentRound = 1; static int p1RoundWins = 0, p2RoundWins = 0; static float p1CurrentHP = 100f, p2CurrentHP = 100f; static float roundElapsedSeconds = 0f; static bool sessionActive = false; static bool isPaused = false; static string winnerName = ""; static bool isSuddenDeath = false; static float suddenDeathElapsed = 0f; ROUND TIMER (implement as a coroutine): IEnumerator RunRoundTimer(float duration): Use WaitForSecondsRealtime(1f) in a loop — NEVER use WaitForSeconds or Time.deltaTime for the main countdown. This ensures the timer is unaffected by Time.timeScale changes. Fires event OnTimerTick(int remainingSeconds) each second. When 0 is reached: calls EvaluateTimerExpiry(). ROUND LOGIC: public void StartRound(): resets HP to 100, starts timer, sets sessionActive=true void EvaluateTimerExpiry(): compare HP values: if p1HP > p2HP: P1 wins round if p2HP > p1HP: P2 wins round if equal: StartSuddenDeath() void StartSuddenDeath(): sets isSuddenDeath=true, starts IEnumerator SuddenDeathTimer() SuddenDeathTimer uses WaitForSecondsRealtime, fires OnSuddenDeathTick every second, at 30s calls DeclareRoundDraw() void DeclareRoundDraw(): no round win awarded, load next arena public void OnFighterKO(FighterController loser): awards round win to other player, calls CheckMatchOver(), if not over calls LoadNextArena() after 2s void CheckMatchOver(): if either player has 2 wins, fires OnMatchOver(winnerName) IEnumerator LoadNextArena(): waits WaitForSecondsRealtime(2f), increments currentRound, loads the correct arena scene (Round1=Arena_Round1, Round2=Arena_Round2, Round3=Arena_Round3) using SceneManager.LoadScene — scene names must match the GDD exactly EVENTS: public static event Action<int> OnTimerTick; public static event Action OnSuddenDeathStart; public static event Action<int> OnSuddenDeathTick; public static event Action OnRoundDraw; public static event Action<string> OnRoundWin; // winner name public static event Action<string> OnMatchOver; // winner name PAUSE: public void PauseGame(): sets isPaused=true, Time.timeScale=0 public void ResumeGame(): sets isPaused=false, Time.timeScale=1 NOTE: timer uses WaitForSecondsRealtime so it auto-pauses when timeScale=0. Actually WaitForSecondsRealtime does NOT respect timeScale. So for pause, use a bool isPaused flag in the timer coroutine and yield null while paused. This is the only correct approach for a timer that BOTH pauses with the game AND is unaffected by slow-motion timeScale changes. Output the full file with clear comments. Unity 2022.3 compatible.

## AI Prompt — M5-B: ResetSession

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Add a public static void ResetSession() method to the SessionData class (from the previous RoundManager.cs file). ResetSession() must reset ALL of the following before Round 1 loads — no exceptions: currentRound = 1 p1RoundWins = 0, p2RoundWins = 0 p1CurrentHP = 100f, p2CurrentHP = 100f roundElapsedSeconds = 0f isSuddenDeath = false, suddenDeathElapsed = 0f sessionActive = true isPaused = false winnerName = empty string Time.timeScale = 1.0f Then it must also: - Call FighterController.ResetFighter() on both fighters (find them via tag 'Fighter') - Stop all ParticleSystem components in the scene (FindObjectsOfType<ParticleSystem>) - Call AudioSource.Stop() on all looping AudioSource components - Set all active screen overlay images to alpha 0 - Fire a static event: public static event Action OnSessionReset This method is called by the PLAY AGAIN button — no scene reload happens. After ResetSession() completes, the game loads Round 1 arena directly. Output only the ResetSession method and any new events needed — clearly marked to be added to the existing SessionData class.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Place RoundManager.cs in Assets/02_Scripts/Managers/. Wait for compilation. - Open Arena_Round1_DragonCourtyard scene. Create a new empty GameObject called 'RoundManager'. Add the RoundManager component. - Subscribe the RoundManager to CombatEvents.OnFighterDead: in the RoundManager Inspector, check that OnFighterKO is being called (this should be wired in code via OnEnable). - Create a UI Canvas in the scene for HUD testing (Canvas > Screen Space Overlay). Add a Text element — you'll use this temporarily to display the timer. - Enter Play Mode. Call RoundManager.StartRound() via ContextMenu. The timer should begin counting down from 120. - Verify that pressing the Pause context menu method sets Time.timeScale to 0. The timer should STOP counting while paused. The slow-motion from M4 should NOT affect the timer — test by calling DoSlowMo manually while the timer runs. - Call TakeDamage(100) on one fighter. Confirm RoundManager.OnFighterKO fires, round win is awarded, and after 2 real-time seconds the next scene loads. - Test sudden death: manually set both fighters to equal HP (e.g., 50 each) and let the timer run out. Confirm sudden death mode starts. Let 30 seconds pass — confirm round is declared a draw. - Test match over: set p1RoundWins to 1 in code, then have P1 win another round. Confirm OnMatchOver fires with P1's name.

✅ VERIFY & TEST

- Timer counts down from 120 using WaitForSecondsRealtime in a loop - Timer STOPS when game is paused (isPaused flag, not timeScale) - Timer is UNAFFECTED by Time.timeScale=0.15 slow motion — it continues counting - KO correctly awards round win and loads next scene after 2 real-time seconds - Timer expiry: higher HP wins; equal HP triggers sudden death - Sudden death times out at 30 seconds and declares draw with no point awarded - First player to reach 2 round wins triggers OnMatchOver event - ResetSession() verified: all 9 session variables reset, fighters repositioned, particles cleared - No scene reload on Play Again — only ResetSession() then Round 1 loads

MILESTONE 6 HUD & In-Game UI HP bars, round win icons, timer display, round counter, and feedback popups

## Overview

The in-game HUD must be readable at 1920×1080. This milestone generates all HUD elements as Unity UI components with an Editor script that builds the entire Canvas hierarchy automatically. All text must be minimum 24pt per the GDD design goals.

## HUD Layout Spec

| Element | Spec |
| --- | --- |
| HP Bar P1 | Top-left ¦ 400×30px ¦ Crimson fill #C0392B |
| HP Bar P2 | Top-right ¦ 400×30px ¦ Purple fill #8E44AD |
| Round Win Icons P1 | Below P1 HP ¦ 220×40px ¦ 2 skull icons max |
| Round Win Icons P2 | Below P2 HP ¦ 220×40px ¦ 2 skull icons max |
| Round Timer | Top-center ¦ 200×60px ¦ 28pt bold white, red under 15s |
| Round Counter | Below timer ¦ 220×44px ¦ ROUND 1/2/3, 24pt gold #F39C12 |
| Feedback Popup | Center screen ¦ 500×80px ¦ 36pt bold, 1 second display |
| Pause Button | Below round counter ¦ 120×44px ¦ Dark red, white PAUSE text |

## AI Prompt — M6-A: HUD Builder (Editor Script)

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate CreateHUDLayout.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Build HUD that programmatically creates the entire in-game HUD. The script must create a Canvas (Screen Space Overlay, Sort Order 10) called 'HUD_Canvas' with a CanvasScaler set to: UI Scale Mode = Scale With Screen Size, Reference Resolution = 1920x1080, Screen Match Mode = Match Width Or Height, Match = 0.5 Create these child elements with EXACT positions and sizes: HP Bar P1: RectTransform anchors: top-left (0,1). Pivot (0,1). AnchoredPosition: (20, -20). Size: (400, 30). Background Image: dark grey #333333. Fill Image child: crimson #C0392B. This is the HP fill (scaleX = HP/100). Text child: 'RAGNAR' in white, 18pt, left-aligned, anchored left. HP Bar P2: RectTransform anchors: top-right (1,1). Pivot (1,1). AnchoredPosition: (-20, -20). Size: (400, 30). Fill Image: purple #8E44AD. Text child: 'DARIUS', right-aligned. Round Win Icons P1 (below P1 HP bar): Position: (20, -60). Size: (220, 40). Two Image children named 'Skull1_P1' and 'Skull2_P1', each 30x30px, grey (unfilled). Round Win Icons P2 (below P2 HP bar): Position: (-20, -60). Size: (220, 40). Anchored top-right. Two Image children: 'Skull1_P2' and 'Skull2_P2'. Round Timer: AnchoredPosition: (0, -20) from top-center anchor (0.5, 1). Size: (200, 60). TMP_Text (TextMeshPro): '2:00', 28pt, bold, white, center-aligned. Named 'TimerText'. Round Counter: AnchoredPosition: (0, -90) from top-center. Size: (220, 44). TMP_Text: 'ROUND 1', 24pt, bold, gold #F39C12, center-aligned. Named 'RoundCounterText'. Feedback Popup: AnchoredPosition: (0, 0) center of screen. Size: (500, 80). TMP_Text: '', 36pt, bold, white, center-aligned. Alpha = 0 by default. Named 'FeedbackPopup'. Pause Button: AnchoredPosition: (0, -140) from top-center. Size: (120, 44). Button with dark red #8B0000 background. TMP_Text child: 'PAUSE', 16pt, white. Named 'PauseButton'. Use TMP_Text (TextMeshPro) for ALL text. Import TextMeshPro essentials if needed. After building all elements, output a companion script HUDController.cs in Assets/02_Scripts/UI/ that finds all named UI elements and provides: public void UpdateP1HP(float hp01) — sets fill scaleX public void UpdateP2HP(float hp01) public void SetP1Wins(int wins) — fills skull icons public void SetP2Wins(int wins) public void SetTimer(int seconds) — formats MM:SS, turns red under 15 public void SetRound(int round) — sets 'ROUND 1/2/3' public IEnumerator ShowFeedback(string text, Color color) — shows for 1 second then fades public void ShowSuddenDeath() — shows 'SUDDEN DEATH' in gold HUDController subscribes to RoundManager and FighterController events in OnEnable. Output all files with full paths. Unity 2022.3 + TextMeshPro compatible.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Install TextMeshPro: Go to Window > Package Manager > Unity Registry. Search for TextMeshPro and click Install. When prompted to import TMP Essentials, click Import TMP Essentials. - Place CreateHUDLayout.cs in Assets/02_Scripts/Editor/ and HUDController.cs in Assets/02_Scripts/UI/. Wait for compilation. - Open Arena_Round1_DragonCourtyard scene. Click Tools > BloodArena > Build HUD. - A 'HUD_Canvas' should appear in the Hierarchy with all child elements. Expand it in the Hierarchy and verify every named element is present (TimerText, RoundCounterText, FeedbackPopup, PauseButton, etc). - Select the Canvas. In Inspector, confirm CanvasScaler Reference Resolution is 1920×1080. - Enter Play Mode. Verify the HUD renders correctly at game resolution — HP bars at top-left and top-right, timer centered at top. - Select HUDController in the Inspector. Use ContextMenu methods to test: call UpdateP1HP(0.5f) — P1 bar should show at 50%. Call SetTimer(14) — timer should turn red. Call SetP1Wins(1) — one skull should fill. - Wire HUDController to RoundManager: In RoundManager, add a [SerializeField] HUDController hudController reference. In the Inspector, drag HUD_Canvas (or a child) that has HUDController into the field. - Enter Play Mode and start a round — confirm the timer counts down in the HUD in real time. - Test the Pause Button: click it in Play Mode — RoundManager.PauseGame() should be called and the timer should stop.

✅ VERIFY & TEST

- HUD_Canvas created with correct CanvasScaler settings (1920×1080, Scale With Screen Size) - P1 HP bar is top-left, crimson fill, 400×30px - P2 HP bar is top-right, purple fill, 400×30px - HP bars shrink correctly as TakeDamage is called — no snapping, smooth scale - Skull icons fill one by one as round wins are awarded - Timer displays MM:SS format correctly (2:00 at start) - Timer text turns red when value drops below 15 seconds - Round Counter shows ROUND 1, ROUND 2, ROUND 3 correctly as rounds progress - Feedback Popup appears centered, shows for 1 second, then fades out - Pause button pauses game — timer freezes, fighters stop — Resume resumes correctly - All text is minimum 24pt (timer 28pt, round counter 24pt, feedback 36pt)

MILESTONE 7 Arena Environments Build all three arenas with lighting, fog, post-processing, and props

## Overview

Each of the three arena scenes is built with a unique visual identity while sharing the same 20×12 unit floor, spawn points, and boundary walls. This milestone generates Editor scripts that construct each scene programmatically, then you add the free Asset Store assets manually.

## Arena Summary

| Arena | Key Properties |
| --- | --- |
| Round 1 — Dragon Courtyard | Dusk ruins ¦ Ambient #2B1500 ¦ Fog exp 0.04 ¦ Light warm #FF8C42 |
| Round 2 — Cursed Crypt | Underground crypt ¦ Ambient #0A0014 ¦ Fog linear ¦ Light purple #9B59FF |
| Round 3 — Infernal Forge | Volcanic forge ¦ Ambient #1A0000 ¦ Fog exp 0.06 ¦ Light red #FF3300 |
| Floor size (all) | 20 × 12 units at world origin |
| Boundary walls (all) | 4 sides, height 3.0, no gaps |
| Spawn points (all) | P1 (-5,0,0) facing East ¦ P2 (5,0,0) facing West |

## AI Prompt — M7-A: Arena Builder (Editor Script)

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena (URP 14.x). Generate ArenaBuilder.cs in Assets/02_Scripts/Editor/ with menu items: Tools > BloodArena > Build Arena 1 (Dragon Courtyard) Tools > BloodArena > Build Arena 2 (Cursed Crypt) Tools > BloodArena > Build Arena 3 (Infernal Forge) Each opens its respective scene and builds the environment procedurally. FOR ALL THREE ARENAS, BuildArenaBase() must create: 1. Floor: 20×12 unit Plane at (0,0,0). Apply a URP/Lit material. Floor object named 'Arena_Floor'. 2. Four boundary walls (Box colliders, no visible mesh for now — mesh added by artist): Wall_North: position (0, 1.5, 6), scale (20, 3, 0.2) Wall_South: position (0, 1.5, -6), scale (20, 3, 0.2) Wall_East: position (10, 1.5, 0), scale (0.2, 3, 12) Wall_West: position (-10, 1.5, 0), scale (0.2, 3, 12) Each has a BoxCollider. Layer = 'Boundary'. 3. Two spawn point markers: empty GameObjects 'SpawnP1' at (-5,0,0) rot(0,90,0) and 'SpawnP2' at (5,0,0) rot(0,270,0). Tag them 'SpawnPoint'. 4. Main Camera at position (0, 6.0, -7.0), rotation (40, 0, 0), FOV = 65. 5. A post-process Volume (global) — add a Volume component with a VolumeProfile. Enable Bloom and Vignette overrides (exact values set per-arena below). ARENA 1 — Dragon Courtyard: Floor material colour: #3D2B1F RenderSettings.ambientLight = #2B1500 RenderSettings.fogColor = #4A2800, fogMode = Exponential, fogDensity = 0.04 RenderSettings.fog = true Directional Light: rotation (35,-25,0), color #FF8C42, intensity 1.0 Post process: Bloom intensity 0.8, Vignette intensity 0.4 4 Torch point lights at (-9,2,-5), (9,2,-5), (-9,2,5), (9,2,5): color #FF8C42, range 4, intensity 1.5, no shadow ARENA 2 — Cursed Crypt: Floor material colour: #1A2020 RenderSettings.ambientLight = #0A0014 RenderSettings.fogColor = #0D0020, fogMode = Linear, fogStartDistance=8, fogEndDistance=18 Directional Light: rotation (60,10,0), color #9B59FF, intensity 0.5 Post process: Bloom intensity 1.2, Vignette intensity 0.6 6 candle point lights on coffin ledge positions: (-8.5,1,-4), (8.5,1,-4), (-8.5,1,4), (8.5,1,4), (-7,1,-3), (7,1,-3) color #7B68EE, range 2.5, intensity 0.8, flickering (add a simple FlickerLight script) ARENA 3 — Infernal Forge: Floor material colour: #1A0A00 (with emissive on cracks — set emission color #FF4500, intensity 0.4) RenderSettings.ambientLight = #1A0000 RenderSettings.fogColor = #3D0000, fogMode = Exponential, fogDensity = 0.06 Directional Light: rotation (20,0,0), color #FF3300, intensity 1.3 Post process: Bloom intensity 2.0, Vignette intensity 0.5 4 lava point lights: (-9,0.3,0), (9,0.3,0), (0,0.3,-6), (0,0.3,6) color #FF4400, range 5, intensity 2.0, no shadow Also generate a small FlickerLight.cs MonoBehaviour in Assets/02_Scripts/Managers/ that randomly varies a Light component's intensity between min/max values using Mathf.Lerp and Time.deltaTime for smooth flickering. Output all files with full paths. URP 14.x compatible.

## AI Prompt — M7-B: Arena Scene Controller

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate ArenaController.cs in Assets/02_Scripts/Managers/. This MonoBehaviour lives in each arena scene and handles: 1. On scene load (Awake): finds SpawnP1 and SpawnP2 by tag 'SpawnPoint'. Calls FighterSpawner.SpawnFighters() with these positions. Calls RoundManager.StartRound(). 2. Background music: SerializeField AudioSource for ambient loop. Starts playing on Awake. Stops on scene unload (OnDestroy). 3. A 2-second scene transition using a black full-screen Image that fades from alpha 1 to 0 on scene load (fade-in) and 0 to 1 on scene unload (fade-out). Use WaitForSecondsRealtime for the fade timing. 4. Subscribe to RoundManager.OnMatchOver in OnEnable: If match is over, trigger the fade-out then load VictoryScreen or DefeatScreen based on which fighter won (determined from SessionData.winnerName). Also add an Editor script ArenaValidator.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Validate All Arenas that opens each of the 3 arena scenes and checks: Camera FOV=65, spawn points exist at correct positions, fog is enabled, boundary walls exist. Logs PASS or FAIL per check per arena. Output all files with full paths.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Place ArenaBuilder.cs and ArenaValidator.cs in Assets/02_Scripts/Editor/. Place ArenaController.cs and FlickerLight.cs in Assets/02_Scripts/Managers/. Wait for compilation. - Open Arena_Round1_DragonCourtyard scene. Click Tools > BloodArena > Build Arena 1 (Dragon Courtyard). The scene should populate with floor, walls, lights, camera, and spawn markers. - Go to Window > Rendering > Lighting and click Generate Lighting to bake. For this project, set Lighting Mode to Realtime only — no baking needed. - Do the same for Arena 2: open the scene, click Build Arena 2. Then Arena 3. - Click Tools > BloodArena > Validate All Arenas. Check the Console — all items should log PASS. - Open Arena_Round1 scene. In the Game view, set resolution to 1920×1080. Press Play. Verify the amber-orange colour grading, smoke/fog, and torch lights are visible. - Open Arena_Round2. Press Play. Confirm deep purple ambient, spectral candle flicker effect, heavy vignette. - Open Arena_Round3. Press Play. Confirm red lava lighting, high bloom, intense vignette. - Import free Asset Store assets for props: search Asset Store for 'RPG Poly Pack Lite' (free) or any free medieval props. Import into Assets/03_Assets/. Manually place props per the GDD prop tables (pillars, crates, banners etc.) — position them at the exact coordinates listed in the GDD Sections 4.2–4.4. - After placing props, click Window > Rendering > Lighting and verify no missing lightmap errors.

✅ VERIFY & TEST

- All three arena scenes have been built by the ArenaBuilder editor script - Camera position (0,6,-7), rotation (40,0,0), FOV exactly 65 in all three scenes - Spawn points exist at (-5,0,0) and (5,0,0) with correct Y rotations - All four boundary walls have Box Colliders — fighters cannot leave the arena - Arena 1: orange-amber lighting, exponential fog visible in Game view - Arena 2: deep purple atmosphere, candle lights flicker, heavy vignette - Arena 3: red/orange lava lighting, high bloom intensity, floor emissive cracks visible - ArenaValidator logs all PASS in the Console - Fighters spawn correctly via ArenaController on scene load - Round starts automatically after fighters spawn - Scene transition: 1.5-second black fade-in on scene load is visible

MILESTONE 8 Audio System Wire all SFX events to AudioSource components with the correct OGG files

## Overview

All audio must be OGG Vorbis, mono, 44100 Hz from CC0 sources (Freesound.org or Kenney.nl Impact Sounds pack). This milestone creates a centralized AudioManager that maps CombatEvents and RoundManager events to the correct SFX files.

## Audio File Reference

| File | Plays When |
| --- | --- |
| SFX-Light-IronKnight.ogg | Ragnar light attack |
| SFX-Heavy-IronKnight.ogg | Ragnar heavy attack |
| SFX-Dodge-IronKnight.ogg | Ragnar dodge |
| SFX-Block-IronKnight.ogg | Ragnar block or parry |
| SFX-Light-AshenBlade.ogg | Darius light attack |
| SFX-Heavy-AshenBlade.ogg | Darius heavy attack |
| SFX-Dodge-AshenBlade.ogg | Darius dodge |
| SFX-Block-AshenBlade.ogg | Darius block or parry |
| SFX-HitLand.ogg | Any normal hit connects |
| SFX-HitHeavy.ogg | Heavy hit connects |
| SFX-Parry.ogg | Parry successful |
| SFX-RoundEnd.ogg | Round ends on KO |
| SFX-Victory.ogg | Victory screen loads |
| SFX-Defeat.ogg | Defeat screen loads |

## AI Prompt — M8-A: Audio Manager

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate AudioManager.cs in Assets/02_Scripts/Managers/. This singleton MonoBehaviour (DontDestroyOnLoad) manages all game audio. AUDIO CLIP REFERENCES (all [SerializeField]): AudioClip sfxLightP1, sfxHeavyP1, sfxDodgeP1, sfxBlockP1; AudioClip sfxLightP2, sfxHeavyP2, sfxDodgeP2, sfxBlockP2; AudioClip sfxHitLand, sfxHitHeavy, sfxParry, sfxRoundEnd; AudioClip sfxVictory, sfxDefeat; TWO AudioSource components on the same GameObject: _sfxSource: for one-shot sounds (PlayOneShot) _musicSource: for looping ambient (loop=true) — not used in v1.0 EVENT SUBSCRIPTIONS (OnEnable/OnDisable): CombatEvents.OnHitLanded -> play sfxHitLand (normal) or sfxHitHeavy (heavy) CombatEvents.OnBlock -> play sfxBlockP1 or sfxBlockP2 depending on who blocked CombatEvents.OnParry -> play sfxParry RoundManager.OnMatchOver -> play sfxRoundEnd, then after 1.5s play sfxVictory FighterController.OnLightAttack -> play correct fighter's light SFX FighterController.OnHeavyAttack -> play correct fighter's heavy SFX FighterController.OnDodge -> play correct fighter's dodge SFX NOTE: FighterController needs to fire OnLightAttack/OnHeavyAttack/OnDodge events. Add these events to FighterController.cs — list them clearly as additions needed. PUBLIC METHODS: public void StopAllLoopingAudio() — called by ResetSession(). Finds all AudioSources with loop=true and calls Stop() on each. public void PlaySFX(AudioClip clip) — plays via PlayOneShot on _sfxSource. Also generate an Editor script AudioManagerSetup.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Setup Audio Manager that: Creates a 'AudioManager' GameObject with the AudioManager component and two AudioSource children. Sets the AudioSource on _sfxSource to non-looping, volume 1. Sets AudioSource on _musicSource to looping, volume 0.7. Output all files with full paths. Unity 2022.3 compatible.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Download free CC0 sound effects. Recommended sources: Kenney.nl > Impact Sounds Pack (free, CC0) at kenney.nl/assets/impact-sounds. Download and extract. You only need WAV files — you will convert them. - Convert WAV files to OGG Vorbis mono 44100 Hz. Use Audacity (free): File > Import WAV, then Tracks > Mix > Mix Stereo Down to Mono, then Export > Export as OGG Vorbis. Name each file exactly as in the Audio File Reference table above. - Import all OGG files into Unity by dragging them into Assets/03_Assets/Audio/. Select each file in the Project window. In the Inspector under Audio Importer: set Force To Mono = true, Sample Rate Setting = Override to 44100. - Place AudioManager.cs in Assets/02_Scripts/Managers/ and AudioManagerSetup.cs in Assets/02_Scripts/Editor/. Wait for compilation. - Click Tools > BloodArena > Setup Audio Manager. An AudioManager GameObject should appear in the Hierarchy. - Select AudioManager in the Hierarchy. In the Inspector, assign each AudioClip field by dragging the corresponding OGG file from the Project window. - Enter Play Mode. Trigger a light attack with Q. Confirm the correct SFX plays. Test heavy attack, block, parry, and KO sounds. - Check that stopping a round and starting a new one does not cause audio to pile up — StopAllLoopingAudio should clear ambient loops.

✅ VERIFY & TEST

- All OGG files are in Assets/03_Assets/Audio/ with correct names - All clips are set to Force To Mono, 44100 Hz in the Audio Importer - AudioManager GameObject exists with two AudioSource components - All 14 AudioClip fields are assigned in the AudioManager Inspector - Light attack SFX plays on Q (P1) and Right Ctrl (P2) - Heavy attack SFX plays on F (P1) and Numpad0 (P2) - Hit land SFX plays when any attack connects - Heavy hit SFX plays specifically for heavy attacks - Parry SFX plays on successful parry (different from block SFX) - Round end SFX plays on KO - ResetSession() calls StopAllLoopingAudio — no audio carries over between rounds

MILESTONE 9 Screen Flows Start Screen, Pause Screen, Victory Screen, and Defeat Screen

## Overview

This milestone builds the four non-arena screens using Editor scripts to generate the full UI Canvas hierarchy for each, then wires up button callbacks and scene transitions.

## Screen Spec Reference

| Screen | Key Details |
| --- | --- |
| Start Screen | Background #0D0D1A ¦ Title BLOOD ARENA 72pt dark red ¦ FIGHT + EXIT buttons |
| Pause Screen | Overlay on arena ¦ RESUME, RESTART, MAIN MENU buttons |
| Victory Screen | Background green tint #0A1A0A ¦ VICTORY 72pt gold ¦ PLAY AGAIN, MAIN MENU |
| Defeat Screen | Background red tint #1A0A0A ¦ DEFEAT 72pt dark red ¦ PLAY AGAIN, MAIN MENU |
| Transition | 1.5s black fade between arena and end screen |
| PLAY AGAIN | Calls ResetSession() then loads Round 1 — NO scene reload |
| MAIN MENU | Loads StartScreen scene |

## AI Prompt — M9-A: Start Screen Builder

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate CreateStartScreen.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Build Start Screen that builds the Start Screen UI. Open the StartScreen scene and create: Canvas (Screen Space Overlay, Sort Order 0) named 'StartScreen_Canvas'. CanvasScaler: Scale With Screen Size, 1920x1080, Match 0.5. BACKGROUND: A full-screen Image, color #0D0D1A (dark navy-black). TITLE TEXT: TMP_Text 'BLOOD ARENA'. Font size 72, bold, color #8B0000 (dark red). AnchoredPosition: (0, 120). Size: (900, 100). Center-anchored. SUBTITLE: TMP_Text 'Battle Combat'. Font size 48, bold, color #F39C12 (gold). AnchoredPosition: (0, 30). Size: (600, 70). TAGLINE: TMP_Text 'Dual battle combat arena'. Font size 28, color white. AnchoredPosition: (0, -30). Size: (600, 44). FIGHT BUTTON: 200x70px Button centered at (0, -120) from screen center. Background: dark red #8B0000. Text: 'FIGHT', 28pt bold, white. Named 'FightButton'. EXIT BUTTON: 200x70px at (0, -210). Same style. Text: 'EXIT'. Named 'ExitButton'. Also generate StartScreenController.cs in Assets/02_Scripts/UI/: OnFightClicked(): loads Arena_Round1_DragonCourtyard scene OnExitClicked(): Application.Quit() (and UnityEditor.EditorApplication.isPlaying=false in editor) Wire button OnClick events in Awake using GetComponent<Button>().onClick.AddListener. Output all files with full paths.

## AI Prompt — M9-B: Victory, Defeat & Pause Screens

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate three Editor scripts and three controller scripts for the end screens and pause. 1. CreateVictoryScreen.cs (Editor, Tools > BloodArena > Build Victory Screen): Opens VictoryScreen scene. Creates Canvas with: - Full-screen background Image: dark green #0A1A0A - Line 1 TMP_Text: '{Winner Name} wins the duel!' — 48pt bold gold #F39C12 at (0, 140) - Line 2 TMP_Text: 'VICTORY' — 72pt bold gold at (0, 40), named 'VictoryTitle' - Line 3 TMP_Text: 'Rounds Fought: {n}' — 28pt white at (0, -50), named 'RoundsFought' - PLAY AGAIN Button: 200x70 dark red #8B0000 at (0, -140). Text 'PLAY AGAIN' 28pt white. - MAIN MENU Button: 200x70 dark grey #333333 at (0, -230). Text 'MAIN MENU'. - Gold confetti ParticleSystem: set to play on awake, looping, 50 particles, shape=cone, start color gold #F39C12, emission rate 20. - AudioSource: plays SFX-Victory.ogg on awake. 2. CreateDefeatScreen.cs (Editor, Tools > BloodArena > Build Defeat Screen): Opens DefeatScreen scene. Same layout but: - Background: dark red #1A0A0A - Line 1: '{Loser Name} has fallen!' — 48pt bold dark red - Line 2: 'DEFEAT' — 72pt bold dark red #8B0000 - Red ember ParticleSystem: start color #FF4500, emission rate 15, plays on awake. - AudioSource: plays SFX-Defeat.ogg on awake. 3. CreatePauseOverlay.cs (Editor, Tools > BloodArena > Build Pause Overlay): Adds a pause overlay Canvas (Sort Order 20) to the currently open arena scene. - Semi-transparent black background panel: 600x400, color (0,0,0,0.8), centered. - Title TMP_Text: 'PAUSED' 48pt bold white. - RESUME Button, RESTART Button, MAIN MENU Button — each 240x60 dark red. - Panel starts INACTIVE (SetActive(false)). Also generate EndScreenController.cs in Assets/02_Scripts/UI/ used by both end screens: In Start(): reads SessionData.winnerName and SessionData.currentRound. Updates Line1 and RoundsFought text. OnPlayAgainClicked(): calls SessionData.ResetSession() then loads Arena_Round1 scene. OnMainMenuClicked(): loads StartScreen scene. And PauseMenuController.cs in Assets/02_Scripts/UI/: Activated by the Pause Button in the HUD. OnResumeClicked(): calls RoundManager.ResumeGame(), hide panel. OnRestartClicked(): calls ResetSession(), load Arena_Round1. OnMainMenuClicked(): load StartScreen. Output all files with full paths. Unity 2022.3 + TextMeshPro compatible.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Place all screen controller scripts in Assets/02_Scripts/UI/. Place all editor scripts in Assets/02_Scripts/Editor/. Wait for compilation. - Click Tools > BloodArena > Build Start Screen. Open the StartScreen scene and verify the full UI is visible in the Scene view. - Click Tools > BloodArena > Build Victory Screen. Open VictoryScreen scene. Confirm gold text, green-tinted background, and particle system. - Click Tools > BloodArena > Build Defeat Screen. Open DefeatScreen scene. Confirm red text and ember particles. - Open any arena scene. Click Tools > BloodArena > Build Pause Overlay. Confirm a PauseOverlay Canvas is added to the Hierarchy (and starts inactive). - Wire the HUD Pause Button to PauseMenuController: Select the PauseButton in the HUD Canvas. In the Inspector, add an OnClick event pointing to PauseMenuController.ShowPause(). - Enter Play Mode in StartScreen. Click FIGHT — it should load Arena_Round1 with the round starting automatically. - During Play Mode in Arena_Round1, press the Pause button (or click it in Game view). Pause overlay should appear, timer freezes, fighters stop. - After completing a round and triggering match over, confirm the 1.5s black fade plays before the Victory or Defeat scene loads. - In Victory screen, confirm: gold confetti plays, victory audio plays, winner name appears, rounds fought count is correct. Click PLAY AGAIN — confirm ResetSession fires and Arena_Round1 loads with fresh HP and 0 round wins.

✅ VERIFY & TEST

- Start Screen: title BLOOD ARENA in 72pt dark red, subtitle in gold, FIGHT and EXIT buttons visible - FIGHT button loads Arena_Round1 — round starts immediately with fighters spawned - EXIT button closes the application - Pause overlay appears on Pause button click — timer stops, fighters freeze - Resume resumes correctly — timer continues from where it paused - Restart calls ResetSession() and reloads Round 1 correctly - KO triggers 1.5s black fade then correct end screen loads - Victory screen: green tint, VICTORY text gold, winner name displayed, gold confetti particle - Defeat screen: red tint, DEFEAT text dark red, loser name displayed, ember particles - PLAY AGAIN calls ResetSession() — no scene reload — round 1 loads with clean state - MAIN MENU from any screen loads StartScreen correctly - Rounds Fought counter on end screens shows correct value from SessionData

MILESTONE 10 Polish, ResetSession & Final QA Complete the quality checklist, verify all GDD specs, and prepare deliverables

## Overview

This final milestone locks down the full game loop, verifies every item in the GDD Section 16 quality checklist, and produces the delivery package. No new systems are added — this is purely verification, polish, and packaging.

## AI Prompt — M10-A: File Naming Validator

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate a FileNamingValidator.cs Editor script in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Validate File Naming. The GDD naming convention is: [PREFIX]_[item-name]_[version]_[YYYY-MM-DD].[ext] Example: BA_FighterDatabase_v1_2026-05-22.asset The validator must scan Assets/03_Assets/ScriptableObjects/ and Assets/03_Assets/Audio/ and log a WARNING for any file that does not match the pattern: - Starts with 'BA_' prefix - No spaces - No uppercase after the first prefix - Has a version string (v1, v2 etc.) Also validate Build Settings: confirm all 6 scenes are present in the correct order. Log PASS/FAIL for each check. Summary at the end: X passed, Y failed.

## AI Prompt — M10-B: Full QA Script

🤖 PASTE THIS INTO CLAUDE

You are a Unity 2022.3 LTS developer working on Blood Arena. Generate a comprehensive QA script BloodArenaQA.cs in Assets/02_Scripts/Editor/ with menu item Tools > BloodArena > Run Full QA Checklist. This script runs automatically and logs PASS/FAIL for every item from the GDD Section 16: 1. Check Fixed Timestep = 0.01667 (Project Settings > Time) 2. Check all 6 scenes are in Build Settings in correct order 3. Check Camera FOV = 65 in each arena scene 4. Check spawn points exist at (-5,0,0) and (5,0,0) in each arena scene 5. Check RoundManager uses WaitForSecondsRealtime (search script source for the string) 6. Check SlowMotionController uses WaitForSecondsRealtime 7. Check SessionConfig.totalRounds = 3, roundDuration = 120, parryWindow 6-8 8. Check FighterDatabase has both fighter entries with non-empty fighterID 9. Check all audio files in Assets/03_Assets/Audio/ have .ogg extension 10. Check Time.timeScale is reset to 1.0 in ResetSession() (search source) 11. Check InputActions_BloodArena.inputactions exists in Assets/04_InputActions/ 12. Check P2 uses RightCtrl and RightShift bindings (search .inputactions JSON for 'rightCtrl') 13. Check Ragnar prefab has CapsuleCollider with height close to 1.8 14. Check Darius prefab has CapsuleCollider with height close to 1.7 15. Log a final summary: 'QA Complete: X/15 checks passed.' Use AssetDatabase, PlayerSettings, and file I/O where needed. Output the full file. Unity 2022.3 compatible.

## AI Prompt — M10-C: README Generator

🤖 PASTE THIS INTO CLAUDE

Generate a complete README.md for Blood Arena. Include these sections: 1. Game Overview — short description, genre, 2-player local, PC only 2. Controls — full table of P1 and P2 keybindings from the GDD 3. How to Play — game loop, round rules, sudden death, winning the match 4. How to Build — Unity 2022.3 LTS required, open project, File > Build Settings, select Windows PC x86_64, click Build 5. Running the Game — double-click the .exe, both players on same keyboard 6. Project Structure — the folder tree from GDD Section 15.2 7. Asset Credits — placeholder table for CC0 sources with columns: Asset, Source, License 8. Technical Notes — Unity 2022.3 LTS, URP 14.x, New Input System, FixedUpdate hit detection, WaitForSecondsRealtime timer, 60 FPS target, 1920x1080 Format as proper Markdown with headers, tables, and code blocks where appropriate.

## Unity Editor Steps

🎮 UNITY EDITOR STEPS

- Click Tools > BloodArena > Validate File Naming. Fix any naming violations it reports before proceeding. - Click Tools > BloodArena > Run Full QA Checklist. Address every FAIL before continuing. Target: 15/15 passed. - Open each arena scene and do a full play-through: start from StartScreen, fight through all 3 rounds, check Victory/Defeat screens, use Play Again, check Reset works, use Main Menu. - Test simultaneous KO edge case: manually force both fighters to 1 HP, then attack at the same time. Confirm both take damage simultaneously (FixedUpdate frame). - Test sudden death: let both fighters reach equal HP before timer expires, confirm sudden death triggers, let it time out, confirm draw with no point awarded. - Test the 30s sudden death stalemate loop: if it happens twice in a row (round draw x2), confirm the match continues correctly (draws don't count toward the 3-round limit in a confusing way). - Verify all text is spelled exactly as the GDD specifies — especially 'FIGHT', 'EXIT', 'PAUSE', 'RESUME', 'RESTART', 'MAIN MENU', 'PLAY AGAIN', 'VICTORY', 'DEFEAT'. - Go to File > Build Settings. Select Windows PC, x86_64. Click Build. Choose BloodArena_WindowsBuild/ as the output folder. Wait for build to complete. - Test the built .exe: double-click it, play a full match, confirm no errors, confirm all audio plays, confirm all screens work. - Write asset_credits.txt in the project root listing every CC0 asset used (Kenney sounds, any Asset Store free packs). Include asset name, URL, and license (CC0 or Asset Store Standard License).

✅ VERIFY & TEST

- File Naming Validator reports 0 violations - QA Checklist reports 15/15 passed - Full play-through: Start Screen > Round 1 > Round 2 > Round 3 > Victory/Defeat > Play Again > works correctly - Simultaneous hit: both fighters take damage in same frame - Sudden death triggers on HP tie and declares draw at 30s correctly - ResetSession() verified: all 9 variables reset, fighters at spawn, particles cleared, audio stopped - Time.timeScale = 1.0 confirmed after any slow-motion sequence - All text matches GDD wording exactly — no typos - Build produces .exe in BloodArena_WindowsBuild/ folder - Built game runs without Unity Editor — all scenes and audio work in standalone - asset_credits.txt exists and lists all CC0 sources - README.md exists at project root with all required sections - All 8 deliverables from GDD Section 13 are present and named correctly

## Final Deliverables Checklist

| Item | Description |
| --- | --- |
| 1. BloodArena_UnityProject.zip | Full Unity project, zipped |
| 2. BloodArena_WindowsBuild/ | .exe + _Data folder, ready to run |
| 3. README.md | Setup, controls, play instructions |
| 4. BA_FighterDatabase_v1_[date].asset | FighterDatabase ScriptableObject |
| 5. BA_SessionConfig_v1_[date].asset | SessionConfig ScriptableObject |
| 6. InputActions_BloodArena.inputactions | Single file, two Action Maps |
| 7. asset_credits.txt | All CC0 sources listed |
| 8. Dockerfile | As specified in GDD |